SCRUM MEETING WEEK (4)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​ Fixed search bar functionality, created automated tests, finished back end API | ​​Next Monday | ​​ Code reviews and more testing, tying API to front end |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Adam Badry | ​​ Team Member |
| Oakley Pankratz | ​​ Team Member |
| Nick Kouwenhoven | ​​ Team Member |
| Jayden Jayawardhena | ​​ Team Member |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​e.g., Bugs |
| **Issues completed** | ​​ 10 |
| **Issues left** | 2 |
| **Team Capacity** | 12 |
| **Summary** | We fixed some issues with our front end to make the app query the API less frequently due to rate limiting issues that we cannot avoid.  We added some statistical analysis and visualization functionality into the front end  We created documentation for our back end server so everyone knows how it all works |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ Monday 1 April |
| **End date** | Monday 8 April |
| **Sprint theme** | Tying it all together |
| **Team capacity** | 12 |
| **Issues capacity** | 12 |
| **Individual capacity** | Adam - 3  Oakley - 3  Jayden - 3  Nic - 3 |
| **Potential risks** | Issues with tying frontend to backend |
| **Mitigations** | Lots of testing of front end and back end with code review. Some automated testing is set up now so it should be alright |

**:books: Sprint planning resources**